## Slide 1: Project Planning
Research and Development Skills in Computing
Lecture 7
Project Initiation, Control, Problems and Management
This lecture and its associated materials have been produced by Mr. Sanjiv Udash (MSc, University of Northampton) of iAcademy for the purposes of lecturing on the above described subject and the material should be viewed in this context. The work does not constitute professional advice and no warranties are made regarding the information presented. The Author and iAcademy do not accept any liability for the consequences of any action taken as a result of the work or any recommendations made or inferred. Permission to use any of these materials must be first granted by iAcademy.

## Slide 2: Agenda
Week 7 Lecture Coverage
  Controlling your project
  Project Initiation
  Five Project Elements
  Project Control
  Dealing with problems
  Time Management
  Working with supervisors

## Slide 3
But first let’s review what have we learned from week 6

## Slide 4: Controlling Your Project
Although you may have proposed an interesting and worthwhile project and planned it well, once your project is underway it needs to be carefully managed and controlled or it will fall apart.
You cannot assume that, having completed a detailed project plan and a solid literature survey, the project itself will be plain sailing and you can relax.
You need to be aware of problems that might arise, remain motivated, manage your time effectively, make effective use of your supervisor and deal with other stakeholders appropriately.

## Slide 5: Project Initiation (1)
Once you’ve planned your project (the focus of lecture 4) you are ready to start work on the actual project itself called project initiation or get-go.
In large industrial projects, initiation can be a major task.
  It might involve a launch workshop, where stakeholders are introduced, the project plan discussed and work assigned.
  It might involve bringing the project team together, inspiring a shared vision for the project, establishing a project office, working practices, booking rooms and other tasks.

## Slide 6: Project Initiation (2)
While these issues are more important in large projects, you can adopt some of these ideas for your own project.
It is also a good idea to put together a project folder. This will contain important information such as:
  your project plan and risk plan,
  your PID (project initiation document),
  contact details of other team members if you are working on a group project, etc.
  It is also where you might keep your references or useful papers, articles, newspaper/magazine clippings and other documentation.

## Slide 7: Five Project Elements (1)
A project consists of five elements – three consumables: time, resources and money and two attributes of the project’s product; scope and quality.
Within academic projects students will often argue that time is the most important of these elements. It is an element that you will always seem to be in need of.
Money(cost) is another factor over which you have little control. However, in most academic projects, costs aren’t usually a concern. All the facilities you require are generally available; if not, your project would probably not have been accepted in the first place.

## Slide 8: Five Project Elements (2)
Quality and scope are those elements over which you have most control and appropriately have the greatest responsibility for.
Whereas quality can be measured by the depth of your project (for example, how well you develop or investigate a particular aspect of study), scope is an indication of its breadth.
Sometimes scope is viewed as an attribute of quality. It represents the final outcome of your project, what it actually achieves, its contribution, its magnitude and its limits.

## Slide 9: Five Project Elements (3)
Resources are probably the most important element of all. Without resources there will be no project.
In this case interest falls on the human resources that are available – i.e., you, your supervisor and possibly a project team.
For individual projects, organizing yourself boils down to your ability to manage your own time.

## Slide 10: Project control (1)
The five project elements require managing and controlling through the five main project stages identified before: definition, planning, initiation, control and closure.
Focus on these five elements changes as the project progresses through these stages.
For example, during your project’s inauguration you won’t be too concerned about time and will probably concentrate more on identifying your project’s scope.
During this stage you will feel that there is an eternity before the final report is due to be handed in.

## Slide 11: Project control (2)
However, two weeks before you are due to submit your dissertation, time will suddenly become a very rare commodity and a serious concern to you.
As your project progresses into the initiation and control stages emphasis moves from project management activities to product-oriented activities.
In other words, you will begin to focus on the actual work of your project itself and direct your efforts towards investigating, developing and producing your project’s deliverable, whatever you have identified this to be.
As your project progresses through these working stages, you will still need to perform certain project management activities.

## Slide 12: Project control (3)

## Slide 13: Dealing with problems (1)
It is not really the nature of the problem that you encounter that can lead to project failure, but how you deal with the problem that counts.
The key to successfully overcoming any problems is not to panic, tackle them objectively and professionally and make best of the situation.
The following six points encapsulate perhaps the most likely problems you will encounter when performing your project, with suggestions on how they might be overcome:

## Slide 14: Dealing with problems (2)
  Weakening
  Personal problems
  Hardware failure
  Data availability
  Discovering your work/research has been done before
  Other things taking priority

## Slide 15: 1. Weakening
Weakening is something that can happen at any stage of your project. It can stem from a lack of motivation, a lack of confidence in what you are doing, losing your direction, working yourself too hard and burning yourself out or the feeling that you have attempted to do far too much in the time available.
Make sure that you select a topic in which you are really interested, define and plan it thoroughly and ensure that you have planned some flexibility into your project so that you can expand or contract its scope depending on the time available.
Another way to overcome a lack of motivation towards your work is to move on to something else.

## Slide 16: 2. Personal problems
Over the period of your project, be it six months, a year or more, chances are that you will experience a personal incident of one kind or another.
The most important thing to do in any of these situations is to tell somebody what has happened – be it your supervisor, personalacademic tutor or course leader.
Your own institution should have guidelines on whom to approach first with problems of different natures and you should follow these suggestions.
Chances are that your institution also maintains some form of ‘extenuating circumstances’ or ‘impaired performance’ procedures.

## Slide 17: 3. Hardware failure
In almost all projects these days, computers are used to a greater or lesser extent. They might be used simply to word process your final report or they might be used throughout the entirety of your project as you develop a program or use them to analyze data.
Whatever the case you may well find that the computer you use fails and that data and files you are using are lost or erased forever
The only answer to these kinds of problems is to make numerous and frequent back-ups.
Certainly, towards the end of your project, daily back-ups will be essential. Losing an entire week’s work at the start of your project is not too serious, but at the end it would be disastrous.

## Slide 18: 4. Data availability
Data availability is often a problem with student projects. Either a journal or a book you require is unavailable, you can’t get hold of some data, you lose your contact in a local company where you hoped to perform a case study or you receive a poor response from some questionnaires you issued.
Whatever the problem, your project looks as though it will suffer from a lack of available data.
In a similar vein to weakening discussed earlier, problems with data availability can often be traced back to your project’s early stages.
If, however, data availability problems only become apparent well into your project they must be dealt with there and then

## Slide 19: 5. Discovering you work/research has been done before
The first means of avoiding this problem is to ensure that you have conducted a thorough literature survey in the first place.
Your supervisor should be an expert in your field of study. They should know about developments in the field and what contribution your work is going to make.
Discuss with them any concerns you have with repeating the work of others – they should be able to advise you

## Slide 20: 6. Other things taking priority
Your project will never be (and shouldn’t be) your only interest. You will have other subjects to deal with, coursework, your part-time or full-time job, a social life, a personal life and so on.
All of these things take time and often you will find that your project takes second place to all of them at one stage or another.
The only way to deal with this problem is through better time management.

## Slide 21: Time management (1)
Everybody is limited in the amount of time they have available – there are only 24 hours in a day and seven days in a week, no matter who you are.
Although everyone needs to use some of this time for essential activities such as sleeping, eating and dressing, some people make more effective use of the remaining serviceable time than others.
How you become more efficient in your use of serviceable time is the focus of time management.
Although there are some specific techniques you can employ to save time, the only way to make dramatic improvements in your use of time is to approach time management from a fundamental analysis.

## Slide 22: Time management (2)
This fundamental analysis is a process that involves three stages
  Decide what you want to do.
  Analyze what you are currently doing.
  Change what you are doing to achieve your aims.

## Slide 23: Working with supervisors(1)
A ‘supervisor’s primary professional responsibility is to develop his or her research students so that they can think and behave as independent academic and scholarly researchers in the field of study concerned.’ (Cryer 2006)
Your supervisor should be able to advise you on when acting in an academic capacity:
  research design and scheduling
  literature surveys
  theoretical and conceptual development
  methodological issues
  development of appropriate research skills
  data collection and analyses.

## Slide 24: Working with supervisors(2)
Try to use your time with your supervisor effectively:
Prepare for your meetings. Don’t just turn up to a meeting with your supervisor without any ideas on what you want to get out of it.
As part of your meetings you may well want to discuss the following topics each time:
  Progress
  Problem encountered
  Meetings if any
  Next task

## Slide 25: Working with supervisors(3)
Make notes during your meetings.
Arrange your next meeting
Follow your supervisor’s advice
Be prepared to communicate with your supervisor through other means – by email or telephone for example

## Slide 26: Any Questions?

## Slide 27: Summary: Week 7 Lecture
Although you may have proposed an interesting and worthwhile project and planned it well, once your project is underway it needs to be carefully managed and controlled or it will fall apart.
A project consists of five elements – three consumables: time, resources and money and two attributes of the project’s product; scope and quality.
It is not really the nature of the problem that you encounter that can lead to project failure, but how you deal with the problem that counts.
The focus of time management is to learn how to become more efficient in your use of serviceable time.

## Slide 28: What to Expect: Week 7 Activities
  Task: Creating Work Break Down Structure and Gantt Chart for your project